# Plan of Action

BEACON LOCATOR PUZZLE BOX

Tutor: Michel de Boer

Members:

Biaggio

Botond

Danyil

Bauke

Date: 15-02-2027

Index

Problem definition	3

Project result	3

Technical Risks	4

2️⃣ Connection Loss	4

3️⃣ Software Bugs	4

Physical & Safety Risks	5

1️⃣ Dropping the Box	5

2️⃣ Attempt to Open the Box	5

Planning Risks	5

Product organisation & Project Organisation	6

Project Leadership	6

Decision-Making Criteria	6

Conflict Resolution	6

Planning & Responsibility	7

Background & Context

Bronkhorst is a highly technical company specialized in flow measurement and control systems. During company visits, especially for children aged 8–10 years old, the technical nature of the installations, terminology, and industrial environment makes it difficult for young visitors to fully understand what the company does.

Currently, traditional guided tours rely heavily on verbal explanations. However, these explanations often contain complex terminology and technical concepts that are not easily accessible to children.

The company wants to create an educational and engaging experience where children can:

- Explore the building independently

- Experience self-discovery

- Learn through interaction instead of passive listening

- Understand the company’s vision and working environment in a playful way

The goal is to transform a High-Tech company tour into an interactive learning adventure for Kids.

# Problem definition

The goal of this project is, as mentioned in background, create a box that guides a group of children through a reverse geocache. this geocache should have 5 rooms where they will solve a puzzle to be lead to the next room. this should be done in a way engaging for children and teaches them about the company and its environment.

# Project result

To satisfy the customer's wishes and create a product engaging for kids and save. therefore the box needs several admin features that will not be accessible during general usage, admin features include things such as a external application on a computer where the box can connect to that will show information of the route a user took. a way to set, reset and remove beacons when in admin mode and to set answers that lead to the next beacon.

Additionally the box needs to be save for kid usage and possibly also kid resistant so that they can be rough with it if they like.

Project Activity – Risks & Mitigation

We plan to deliver in 2 phases to make sure we are on the right track, the first phase will hold the essentials such as the pc application and the box without any features, just the system without puzzles and puzzle features. After this is approved we will work on this and add the puzzles and puzzle features for the final product.

## Technical Risks

1️⃣ BLE Signal Interference

Technology used:

- HM-10 BLE modules

- FRDM-MCXA153 (NXP board)

- LVGL GUI library

Risk:
Industrial buildings contain metal structures and equipment that may interfere with BLE signals.

Mitigation:

- Perform signal strength testing in the real environment before final deployment

- Add signal tolerance margins

- Implement reconnection logic in software

### 2️⃣ Connection Loss

Risk:
Temporary BLE disconnections during navigation.

Mitigation:

- Automatic reconnection system

- Store last valid checkpoint

- Visual feedback when signal is weak

### 3️⃣ Software Bugs

Risk:
Unexpected crashes during use.

Mitigation:

- Extensive internal testing

- Failsafe reset mechanism

- Admin debugging mode via PC connection

If the system crashes during a tour:

- Quick restart protocol

- Admin recovery via PC

- Backup manual override option

## Physical & Safety Risks

### 1️⃣ Dropping the Box

Children may drop the device.

Mitigation:

- Shock-resistant enclosure

- Internal hardware mounting stabilization

- Reinforced casing

### 2️⃣ Attempt to Open the Box

Children may try to open or manipulate it.

Mitigation:

- Closed enclosure with protected screws

- No exposed cables

- Internal component isolation

## Planning Risks

- UI complexity may require more development time

- Navigation logic complexity

- Team coordination challenges

Mitigation:

- Early UI prototype testing

- Weekly internal meetings

- Clear task ownership

# Product organisation & Project Organisation

There are 4 members in our project group; Biaggio, Boti, Danyil and Bauke we have distributed loose roles according to our strengths and weaknesses tough these are not set in stone.

### Project Leadership

Currently, there is no formal project leader assigned.
However:

- Biaggio is responsible for monitoring deadlines and overall progress.

- Major technical decisions are made collectively.

### Decision-Making Criteria

Decisions are evaluated based on:

- Technical compatibility

- Time consumption

- Impact on final quality

- Alignment with client vision

- Deadline feasibility

### Conflict Resolution

Disagreements are resolved by:

- Presenting technical arguments

- Evaluating necessity of the issue

- Distinguishing between critical and non-critical disagreements

- Prioritizing project objectives

Client Communication

Communication with the client will occur:

- As frequently as availability allows

- At minimum during milestone deliveries

Channels:

- Email

- Microsoft Teams

- In-person meetings

# Planning & Responsibility

As mentioned in product activity, we plan to split the project into two phases. in the first phase we will have basic functionality of the application and the box.

| Task | Responsible |
| --- | --- |
| Hardware Prototype | Biaggio |
| Software Functional Specs | Botond & Danyil |
| UI Code | Biaggio |
| UI Design | Bauke |
| Beacon Architecture | Botond |
| Beacon Physical Assembly | Bauke |
| Documentation | Entire Team |
| Final Integration | Entire Team |

User Testing

The system will be tested with real children before final delivery.
This is mandatory.

Adjustments will be made based on:

- Ease of use

- Engagement level

- Navigation clarity

- Physical durability

Success Criteria

The project is successful if:

- Children can navigate independently with minimal explanation

- All puzzle stages are completed

- The system functions reliably

- The client can easily configure beacons in admin mode

- Both children and client provide positive feedback

| Date | What | Details |
| --- | --- | --- |
| 9-02-2026 | Plan of action | At this date we will hand in the full plan of action for review |
| 23-2-2026 | Exploratory research | Every member must present properly documented research with essential findings. |
| 16-3-2026 | First draft technical design | This is when we will deliver the first draft of the technical design |
| 30-3-2026 | Product report half way point | The half way point of the product report |
| 22-6-2026 | Project deadline | Full project deadline |